|  |  |
| --- | --- |
| **Tasks** | **Duration** |
| Creation of entity relationship diagram for database (Continuous modification) | 7 days |
| Creating and normalising relational database tables | 7 days |
| **UI Design**   * Authentication platform * Client Registration * Admin Dashboard & Layout * Employees Crud Views (from admin dashboard) * Project Crud Views * Client Project Request * Client Dashboard * Profile View (admin, staff and client) * Meeting requests * Task View for admin * Project View for admin * Project View for staff * Task View for staff | **UI Design**   * 2 days * 2 days * 14 days * 7 days * 7 days * 4 days * 7 days * 7 days * 5 days * 6 days * 4 days * 4 days * 4 days |
| **Backend**   * Authentication backend logic * Client Registration logic * Stored Proccedures for database queries * Employees Crud logic * Profile logic * Project Crud logic * Client Project Request logic * File Upload (for admin, staff and Client) * File Download (for admin, staff and Client) * Monitoring of project requests * Monitoring meeting requests * Task Movement logic   Quality Assurance (Testing) | **Backend**   * 7 days * 4 days * 14 days * 10 days * 10 days * 10 days * 4 days * 14 days * 14 days * 2 days * 10 days * 16 days   14 days |
| Deploying Database | 5 days |
| Deploying Application | 7 days |
| Further Testing | 10 days |
|  | Total= 238 days |